# Sprint 1 Readiness

Project: Image Guided Surgery Intervention

Candidate Stories

| Story ID | Title | SP | Acceptance Criteria | Dependencies | Risks and Mitigations |
| --- | --- | --- | --- | --- | --- |
| S1-01 | Familiarization with Existing Software | 8 | Given access to existing software repository and documentation, When the modules and data flow will be examined, Then the high-level architecture can be documented and its core components identified. | Access to existing code repository and documentation. | Complicated code -> Pair review sessions |
| S1-02 | Setup and Documentation | 5 | Given a fully functional, controlled environment with Python and other dependencies installed, When the system runs without error, Then the setup process will be documented so the environment can be replicated. Given the documented setup process and fully functional environment, When the code executes as expected, Then further documentation can be written about code execution | Environment configuration files. | Dependency mismatch -> |
| S1-03 | Modularization and Extensibility | 13 | Given the current code architecture, When core components are refactored into separate modules, Then each module can be imported and tested independently. Given the refactored structure, When new functionality is added, Then it can be easily integrated with existing modules without modifying them. | Refactoring plan. | Integration issues -> Incremental refactor |
| S1-04 | Refactor Modules | 8 | Given the existing files, When I separate them into distinct logical modules, Then each module retains their original functionality and can easily be interfaced and integrated elsewhere. | Story S1-03 | Unit tests catch regressions |
| S1-05 | Tests | 5 | Given the refactored and restructured project environment, When unit tests are created and run against each module, Then all core functions achieve high pass rates. Given all integration tests executed, When the project pipeline is tested in a simulated environment, Then the output matches expected results with no runtime errors. | Story S1-04 | Low test coverage -> Frequent coverage reviews |

KPI /OKR Baseline

| Objective | Key Result (Baseline -> Target) | Measure | Owner |
| --- | --- | --- | --- |
| Establish Development Environment | 0 -> 100% reproducible setup by end of Sprint 1 | Successful setup on all group member’s machines | Dev Lead |
| Improve Code Modularity | Monolithic -> Distinct individual modules | Module build status | Tech Lead |
| Ensure Software Reliability | 0 -> 80% Test coverage by end of Sprint 1 | Test coverage report | QA Lead |